## Slide 1
-6
-4
-2
0
2
4
6
Improving Existing Products & Services
Sigma Quality Management
© Sigma Quality Management, 2025

## Slide 2: DMAIEC Improvement Process
Launch The
Project
Define
Outcomes
Identify Stakeholders
Select Team
Determine Project
Approach
Create Project Plan
Define The Current Process
Address “Low-Hanging Fruit”
Obtain Customer CTQ’s
Gather Initial Metrics
Assess Process Stability
Determine Current
“Sigma”
Stratify Data
Determine Initial Value Proposition
Develop Cause & Effect Hypotheses
Gather Causal Data
Determine & Validate Root Causes (X’s)
Identify Breakthroughs
Select Practical Approaches
Design Future State
Predict New “Sigma”
Perform C/B & Risk Analysis
Develop Control
Methods
Develop Dashboards and Scorecards
Train
Execute
Measure Results
Manage
Change
Report Dashboard and Scorecard Data
Create Feedback Loop & Adjust Process
Identify Replication Opportunities
Develop Future Plans
Define
Measure
Analyze
Identify
Execute
Control

## Slide 3: DMAIEC Improvement Process
STEP
Define
OBJECTIVE
Develop clear business case, project sponsorship, team charter
TOOLS
Charter
VOC Analysis,
SIPOC,
Financial Analysis
Leader Role: Don’t allow a single project to proceed without a Business Case and a Sponsor who is willing to commit to the results.

## Slide 4: DMAIEC Improvement Process
STEP
Measure
OBJECTIVE
Define current process
Develop/execute measurement plan
Assess process stability
Stratify problem
TOOLS
Process Mapping
Measurement planning tools
Data displays (Histograms, Paretos, Control charts, etc.)
Process capability (Sigma)
Leader Role: Insist that the performance “gaps” are identified & quantified

## Slide 5: DMAIEC Improvement Process
STEP
Analyze
OBJECTIVE
Determine root causes
TOOLS
Cause & Effect
Defect Paretos
Stratification
Value-Added Flow Analysis
Statistical tools (Hypothesis Testing, ANOVA, Regression)
Leader Role: Build a culture based on facts not anecdotes. In God We Trust, all others must show data!

## Slide 6: DMAIEC Improvement Process
STEP
Improve
OBJECTIVE
Choose between
series of incremental
improvements or
process redesign
TOOLS
Idea generation techniques
Experimentation
FMEA
Detailed financial analyses
Leader Role: Push for innovative, breakthrough thinking supported by cost/benefit and risk analyses.

## Slide 7: DMAIEC Improvement Process
STEP
Execute
OBJECTIVE
Implement the
Solution – trial first,
then full scale
TOOLS
Change Management
Implementation Planning
FMEA
Process Control
Leader Role: Help the team “pull the trigger” – This is where many teams/organizations fail in Six Sigma.

## Slide 8: DMAIEC Improvement Process
STEP
Control
OBJECTIVE
Sustain the gains
TOOLS
Process Management Systems
Control charts
Process Owners
Leader Role: Who is going to make sure the gains stick? Who do you hold accountable six months from now for ongoing defect reduction?