## Slide 1
-6
-4
-2
0
2
4
6
Defining the Project
Sigma Quality Management
© Sigma Quality Management, 2025

## Slide 2: Project Charters

## Slide 3: Project Charter – “Small” Projects
Project Description: | Reduce violations in the roommate agreement |  |  |  |  | 
Project Goals: | Metric |  |  | Target: |  | 
 | Violations/Day |  |  | 4 Sigma |  | 
 | Time to Apologize to Sheldon |  |  | < 0.5 hours |  | 
Project Scope: | Violations occurring in Sheldon & Leonard’s apartment Out-of-Scope: violations at the Cheesecake Factory |  |  |  |  | 
Project Team/ Resources: | Sheldon, Leonard, Penny, Rajesh, Howard |  |  |  |  | 
Milestones: | Define | Measure | Analyze |  | Identify/ Execute | Control
 | 1 Jan | 1 Feb | 15 Feb |  | 18 Feb | 28 Feb

## Slide 4: Project Charter – “Regular” Projects
When the Project is Finished,
What Will You Have Delivered?
What Will the Outcome Look Like?
How Will It Perform?
What Goals Will It Meet?

## Slide 5: Exercise – Project Charter
Objective | Develop a Draft Project Charter
Instructions | Develop A Project Charter – Focus on: Scope/deliverables Goals/metrics, Project description (“Elevator” Speech – Last!) Prepare to report out on a flipchart.
Time | 15 Minutes

## Slide 6: DMAIEC Project Management

## Slide 7: Planning and Managing the Project
Work Breakdown Structures
Milestones
Project Planning Tools
  Gantt Chart
  PERT Chart
PROJECT PLAN
Project:
Locomotive Low Voltage Wire Insulation Failure Analysis
TEAM MEMBERS:
B. J.
TRIM
C. E. RASHER
R. L. YOUNG
J. B. HARSTAD (F)
T
-
TEAM LEADER
R. L. HAVRANEK
C. M. LAIN
F
-
FACILITATOR
J. F. MASTERSON (T)
PROJECT
WEEKS BEGINNING
TASKS
7/5
7/12
7/19
7/26
8/ 2
8/ 9
8/ 16
8/ 23
OCT
NOV
DEC
Gather Field Failure Info
Obtain Fai
led Parts
Physical Exam of Parts
Lab Analysis (if necessary)
Cause & Effect Analysis
Identify Solutions
Cost Benefit Analysis
Present to Steering
Committee
Implement Solutions
Track Results/ Standardize

## Slide 8: Team Meeting Process
Prior to Meeting | During Meeting | After the Meeting
Decide Objectives, Create Agenda Publish Objectives, Agenda (at least 3 Days prior, earlier if preparation required) | Clarify Objectives Review Meeting Roles (next slide) Review the Agenda Work the Agenda Review the Meeting Record Plan Next Steps and Next Meeting Agenda Evaluate the Meeting | Follow-up on Agreed Action Items

## Slide 9: Meeting Roles
LEADER
  Defines roles and expectations
  Establishes constraints
  If present, contributes ideas
  Ensures follow-up
FACILITATOR
  Sets ground rules with team
  Keeps discussion on track
  Stays out of content
  Ensures opportunity to participate
  Uses good team process skills
TIME-KEEPER
  Contracts with facilitator to track time
PARTICIPANT
  Gives input, ideas, opinions
  Listens to others
  Clarifies
  Makes agreements
  Uses good team process skills
RECORDER
  Records group ideas and decisions
  Does not edit

## Slide 10: Team Reviews
Sample Team Review Agenda
Who
What
Time
Team
Present progress to date in problem solving and
applying t
he tools and techniques
10
-
15
minutes
Team
Addresses any open action items
5 minutes
Reviewers
Ask questions of the presenting team
5
-
10 minutes
Team
Respond to questions
5 minutes
Team
Discusses next steps
5 minutes
Reviewers
Summarize review a
nd feedback
5 minutes

## Slide 11: Idea Generation & Decision Making

## Slide 12: “Open-Narrow-Close”
Narrow
Close
Decision Needed: ________________
Decision Needed - What is the decision that must be reached? Clarify specifically what must be decided. Write it on a flipchart so everybody knows the goal!
Open for Ideas – Generate as many ideas as possible (or are needed) to provide decision options. Employ techniques such as brainstorming to generate the ideas quickly and efficiently.
Narrow the List of Ideas – Don’t go too quickly for the final decision. Identify the most likely ideas from the initial list. Use methods such as Multi-voting to narrow the list.
Close to Reach the Decision – Using either group techniques or data analysis (e.g. for a root cause verification, data should be employed), come to a final decision. Group techniques include consensus, but sometimes voting is necessary to move ahead. Try to avoid “Teflon consensus” – where the decision doesn’t stick!”
MOVE AHEAD TO TAKE ACTION!!!
Open

## Slide 13: Brainstorming Steps
1. Clearly state the purpose of the Brainstorming session.
2. Select Recorder(s) to capture ideas on flip charts.
3. Call out ideas in a "round robin" style (each person gets a turn, going around the group - it's OK to "Pass").
  Don't discuss or criticize ideas (sometimes, the ideas "from left field" turn out to be the most useful),
  Build on ideas of others. Listen to the others’ ideas; you may be inspired!
  Note: A variation of Brainstorming asks each member to write ideas down before the session begins.
4. When the "round robin" has slowed down, open the brainstorming session up to any additional ideas.
5. When the brainstorm has ended, review the list. Clarify the remaining ideas (add additional words) making sure that everybody understands each idea. Delete any duplicate ideas.

## Slide 14: Decision Making
Multivoting Steps
1. Clarify the purpose of the Multivoting activity.
2. Decide the criteria to be applied to the voting (most cost-beneficial, most probable root causes).
3. Decide how many votes each member gets (usually 20 - 25% of the total number of ideas, for example, if you brainstormed a list of 25 ideas, each member would get 5 or 6 votes.).
4. Each member votes for the ideas that best fit the criteria.
5. Votes are recorded - the ideas that get most votes are circled and pursued further.

## Slide 15: Decision Making
Rank Ordering Steps
1. Clarify the purpose of the Rank Ordering activity.
2. Decide the criteria to be applied to the ranking (most cost-beneficial, most probable root causes).
3. Label each idea with a letter.
4. Each member ranks the ideas from “best fit” (rank of 1) to “least fit” (rank of “n,” where n is the total number of ideas). All ideas on the list are ranked.
5. The rankings are recorded from each team member and summed by idea - the ideas that get fewest votes are circled and pursued further.

## Slide 16: Decision Making
Consensus Process
1. Clarify what is to be decided and why consensus is important for the decision.
2. Members prepare their own positions, using the facts and data available (this is usually done prior to a consensus meeting).
3. Members share their positions (and the supporting facts and data), with the group actively listening and note taking.
4. General discussion then follows, until agreement is reached.

## Slide 17: Early Change Management

## Slide 18: Stakeholders – Adoption Model
Innovators
Resistors
Early Adopters
Late Adopters
% of Population

## Slide 19: Stakeholders - Current & Future States
Names
Strongly
Against
Moderately
Against
Neutral
Moderately
Supportive
Strongly
Supportive
Stakeholder Assessment
Fred
Wilma
Barney
Betty
X
X
X
X
X
Current State
Desired Future State
Has Influence Over
“Fred & Barney, Let’s Go to the Opera!

## Slide 20: Resistance Sources/Influence Strategy
TPCF Analysis:
Technical
Political
Cultural
Financial
Stakeholder
Issues/ Concerns
Influence Strategy
Identify “Wins”
Fred
Will Miss Bowling Night
Will Trade Bowling for Food
Dinner at Bronto-Burgers Before Show

## Slide 21: Closing the Team
Recognition
Resting on Their Laurels
Evaluating the Project