## Slide 1: DMAIEC Quick Guide

## Slide 2: DMAIEC Improvement Process
Launch The
Project
Define
Outcomes
Identify Stakeholders
Select Team
Determine Project
Approach
Create Project Plan
Define The Current Process
Address “Low-Hanging Fruit”
Obtain Customer CTQ’s
Gather Initial Metrics
Assess Process Stability
Determine Current
“Sigma”
Stratify Data
Determine Initial Value Proposition
Develop Cause & Effect Hypotheses
Gather Causal Data
Determine & Validate Root Causes (X’s)
Identify Breakthroughs
Select Practical Approaches
Design Future State
Predict New “Sigma”
Perform C/B & Risk Analysis
Develop Control Methods
Develop Dashboards and Scorecards
Train
Execute
Measure Results
Manage
Change
Report Dashboard and Scorecard Data
Create Feedback Loop & Adjust Process
Identify Replication Opportunities
Develop Future Plans
Define
Measure
Analyze
Identify
Execute
Control

## Slide 3: DMAIEC Improvement Process
STEP
Define
OBJECTIVE
Develop clear business case, project sponsorship, team charter
TOOLS
Charter
VOC Analysis,
SIPOC,
Financial Analysis
Leader Role: Don’t allow a single project to proceed without a Business Case and a Sponsor who is willing to commit to the results.
Define
Measure
Analyze
Identify
Execute
Control

## Slide 4: DMAIEC Improvement Process
STEP
Measure
OBJECTIVE
Define current process
Develop/execute measurement plan
Assess Process Stability
Stratify problem
TOOLS
Process Mapping
Measurement planning tools
Data displays (Histograms, Paretos, Control charts, etc.)
Process capability (Sigma)
Leader Role: Insist that the performance “gaps” are identified & quantified
Define
Measure
Analyze
Identify
Execute
Control

## Slide 5: DMAIEC Improvement Process
STEP
Analyze
OBJECTIVE
Determine root causes
TOOLS
Cause & Effect
Defect Paretos
Stratification
Value-Added Flow Analysis
Statistical tools (Hypothesis Testing, ANOVA, Regression)
Leader Role: Build a culture based on facts not anecdotes. In God We Trust, all others must show data!
Define
Measure
Analyze
Identify
Execute
Control

## Slide 6: DMAIEC Improvement Process
STEP
Identify
OBJECTIVE
Choose between series of incremental improvements or process redesign
TOOLS
Idea generation techniques
Experimentation
FMEA
Detailed financial analyses
Leader Role: Push for innovative, breakthrough thinking supported by cost/benefit and risk analyses.
Define
Measure
Analyze
Identify
Execute
Control

## Slide 7: DMAIEC Improvement Process
STEP
Execute
OBJECTIVE
Implement the
Solution – trial first,
then full scale
TOOLS
Change Management
Implementation Planning
FMEA
Process Control
Leader Role: Help the team “pull the trigger” – This is where many teams/organizations fail in Six Sigma.
Define
Measure
Analyze
Identify
Execute
Control

## Slide 8: DMAIEC Improvement Process
STEP
Control
OBJECTIVE
Sustain the gains
TOOLS
Process Management Systems
Control charts
Process Owners
Leader Role: Who is going to make sure the gains stick? Who do you hold accountable six months from now for ongoing defect reduction?
Define
Measure
Analyze
Identify
Execute
Control

## Slide 9: DMAIEC & Statistical Process Control
Define
Measure
Analyze
Identify
Execute
Control
Launch The Project
Define Outcomes
Identify Stakeholders
Select Team
Define Initial Process Controls
Implement Process Behavior Charts
Identify Assignable Causes
Identify New Process Controls
Implement New Process Controls
Assess Effectiveness of New Controls

## Slide 10: Exercise: Your Project
Objective | Begin a DMAIEC Improvement Project
Instructions | Identify some “problems” (gaps from what is and what should be) in your company. Prioritize them and pick one. Some prioritization criteria could include: “Pain” the problem causes Availability of data (e.g., don’t pick the budget process!) Leadership’s motivation to solve the problem For the first project, pick one that has a reasonable chance of solution. Draft a Charter – Scope, Goals, Metrics, Resources, Timeline Be prepared to present your draft charter.
Time | 60 minutes

## Slide 11: Project Charter Template
See: Case Studies Folder>DMAIEC Charter

## Slide 12: Supporting DMAIEC Tools

## Slide 13
Flowcharts

## Slide 14: Process Thinking
Process
Results

## Slide 15: Process Components
Inputs
Process
Outputs
Materials
Methods
Equipment
Environment
People

## Slide 16: SIPOC – Manufacturing Process
Suppliers
Inputs
Process
Outputs
Customers
Web
Settings
Personnel
Environment
HVAC
Union
W+D
Sanitary Napkin
Raw Material
Apply Position Adhesive (PA) to a Sanitary Napkin web
Consumer
R&D
QA
Channel
Product Web
Laminate
Barrier
to Web
Final
pressure
roll
Process Steps
Machinery
Apply PA
adhesive to
R. Paper
Transfer PA Adhesive to Barrier

## Slide 17: SIPOC – Business Process

## Slide 18: Basic Process Map
Get out of car
Open gas cap
Determine type of gas
Remove nozzle
Pump gas
Enter store
Replace nozzle
Pay cashier
Get credit approval
Sign receipt
Get into car
Pay Cash?

## Slide 19: Flowcharting Symbols

## Slide 20: Flowcharting Tips
Boundaries
Level of Detail
Multiple Choices
Sticky Notes

## Slide 21: Cross-Functional/Responsibility Flowchart
Spare Parts Catalog Orders
Customer
Cust. Service
Packing
Shipping
Billing
Orders Spare
Parts from
Catalog
Receives Order,
takes Shipping &
Billing
Information
Obtains Parts from
Warehouse, packs
Order
Prepares Initial
Parts Bill
All
Parts in
Stock?
Prepare Shipping
Label, Pack Bill
Ship Parts to
Customer
Customer
Receives Spare
Parts
Prepare Back-
Order Form
No
Yes
Prepare Final
Parts Bill

## Slide 22: Layout Diagrams
Same Day Surgery (SDS) Admitting Layout Diagram
Elevators
Chairs
Hall to Patient Rooms
Hall to Patient Rooms
Lab Specimen Area
Nurses Station
Patient Charts
Counter
Computer
To Intensive Care Unit (ICU)
ICU Waiting Room
SDS Waiting Room
Lab Printer
Nursing Supplies
Nursing Storage
Hallway to Coronary Care Unit
Toilet
Work Desk
Chairs
Chairs
A
B
C
D
F
G
1
2
3
7
F
H
4
Zip Tube to Lab
5
6
9
8
Legend:
Patient Paths (w/letters)
Staff Paths (w/numbers)
Chair
Printer

## Slide 23: Flowchart/Layout Diagram
Entrance, Exit
Info
Desk
Exam Review, Eye Exam, Payment
Written Examination Area
Lines
Waiting Area
Picture and License Prep
A
B
C
D
E
F
G
H
I
J
K
L
M
N
O
P
Q

## Slide 24
Pareto Charts

## Slide 25: Vilfredo Frederico Pareto & Joseph Juran
Our Heroes!

## Slide 26: Pareto Principle
A large fraction of power plant failures are due to boiler tube problems,
Seventy percent of assembly defects on irrigation sprinklers are due to problems inserting two components,
Over 75% of a printing company’s sales are to just three customers.
Wasted days in a hospital are due mainly to problems transferring patients to Skilled Nursing Facilities,
Delays receiving spare parts are most often associated with one vendor,
Over 90% of Mutual Fund transaction errors fall into four categories,
Sixty-five percent of employee injuries are back strains and sprains,

## Slide 27: Concentration Chart
Where do needle sticks most commonly occur?
Plot occurrences on a display of the “geography”

## Slide 28: Pareto Analysis Process
What’s the Effect or Problem?
How Should the Effect be Measured?
How Can the Effect be Stratified?
  What
  When
  Where
  Who
What Does the Data Tell You?
“Zero-Type” Problems

## Slide 29: The Pareto Chart
Pareto Chart - Typographical Errors
Frequency
Percent
Total Count = 135
0
14
28
42
56
70
84
98
112
126
0
10
20
30
40
50
60
70
80
90
100
Punctuation
48 - 36%
Misspelling
38
64%
Wrong Word
20
79%
Duplicate Word
12
87%
Missed Word
8
93%
Missed Sentence
6
98%
Wrong Font
3

## Slide 30: Multiple Stratifications

## Slide 31
Cause & Effect

## Slide 32: Cause & Effect in Business Processes
Input (X)
Methods
Materials
Machines
Personnel
Environment
Y = F(X)
Process (X)
Output (Y)

## Slide 33: Roadmap for Analyzing Causes
Examine the Process, Address Assignable/ Special Causes of Variation
Check Process and Make Quick and Easy Improvements
Stratify Data to Identify Specific Problems
Develop Cause and Effect Diagrams for the Specific Problems
Verify Root Causes
To Improve & Execute Steps
From Measure Step

## Slide 34: Simple Cause & Effect
Examining the Process
  Common Sense
  Process Documentation
  Actual vs. Documented Process
  Training
  Data Analysis
Quick and Easy Improvements
  Eliminate redundancies
  Clarify unclear steps
  Re-order steps
  Eliminate unnecessary steps
  Decrease the amount of transportation or delays
Air Disasters – one factor at a time:
Weather (microburst)
Engine Failure
Control Failure
Pilot Error
Pilot Training
. . . .

## Slide 35: Simple Cause & Effect
Stratifying the Data – Pareto
Involving the Right People
  Nuclear Plant Run-back Event
  Diesel Locomotive Post-Maintenance Failure

## Slide 36: Cause & Effect (Ishikawa) Diagram
Kaoru Ishikawa – Our Hero!

## Slide 37: Steps
1. State the problem as the Effect. A good "Effect" statement:
  states what is wrong, not why it is wrong,
  focuses on the gap between what is and what should be, and
  is measurable and specific.
2. Identify possible causes of the Effect. Brainstorm a list of causes based on knowledge of the production process.
  "Ask Why Five Times"
  Avoid:
    Solutions
    "Lack of" Statements
    "Fuzzy" causes

## Slide 38: Steps (continued)
3. Define the major categories to be used on the Cause and Effect diagram. “Default" categories - Person, Machine, Material, Method, Information, and Environment.
4. Draw the diagram. Refine the causes where necessary and continue asking:
  What causes this?
  Why does this condition exist?
5. Walk through the logic in both directions:
  proceed from the effect to the causes, and
  proceed from the causes to the effect.

## Slide 39: Variation/Problem Analysis Type

## Slide 40: Production Process - Focused

## Slide 41: Cause & Effect Verification
Effect
Person
Machine
Material
Method
Environment
CAUSE AND EFFECT DIAGRAM
Root
Cause G
Root
Cause A
A
B
C
D
E
G
Spec

## Slide 42: Verification Methods - Absence/Presence

## Slide 43: Verification Methods - Absence/Presence
100
75
50
25
0
Causes of Defects
127
125
100
75
50
25
0
% of defects
Frequency
A B

## Slide 44: Verification Methods - Absence/Presence
Value
Value
Frequency
Performance With Factor Absent
Frequency
Performance With Factor Present

## Slide 45: Verification Methods – Variable Level
Driving Speed
(MPH)
Gas Mileage (MPG)
20
26
35
75
Automobile Gas Mileage

## Slide 46: Verification Matrix
Problem
Potential Causes
Tests/Verifications
Inner Sleeve
Cracking
Batch of Sleeves with poor
material properties
Mixing of Lubricating Oils
Case Hardened vs. Through
Hardened steel
Replacement interval too long
Contamination in Lube Oil
Excessive Stress on Sleeves
Inadequate Interference Fit
-
Combination Sleeve too Large
and Axle too Small (specs)
Axle
Upset due to Wheel Pulling
Stresses
Mat'l Test
Oil Sample
Weibull An'l.
Fracture An'l.
Dimensioning
Mat'ls Tested
OK
Not a Problem
for Journal
Box Lubr.
Other Roads
use Case, ours
uses Through
B
-
10 Life is
38 Mo., we
repl. on 60 Mo.
High Sand
levels found
in J.B. Oil
Fracture Rpt.
indicates High
Stress on Axle
1% Chance of
too small inter.
fit (30 data)
Axles meas'd.
no taper or out
of round