## Slide 1: DMAIEC Project Review Template
Project Name:
Black Belt:
Project Sponsor:
Champion:
Date:

## Slide 2: DMAIEC Project Flow & Reviews
- Reviews Arranged and Scheduled by Black Belt
Separate Reviews are not recommended
Completed Activity
X
Champion/ Sponsor
Finance
BB-GB
MBB
Team Charter (including Business Case)
Map Process
VOC Data Collection
Specify CTQs
Approve Initial Charter
Review and Approve Outputs of Define Step
Review and Approve Outputs of Define Step
CTQs Measured
Process Stability
Process Capability
Baseline Sigma Calc
Focused Problem Statement
Review and Approve Outputs of Measure Step
Review and Approve Outputs of Measure Step
Identify Root Causes
Quantify Root Causes
Verify Root Causes
Review and Approve Focused Problem Statement & Updated Business Case
Review and Approve Outputs of Analyze Step
Review and Approve Outputs of Analyze Step
Select Solution (Including Trade Studies, Cost/Benefit Analysis)
Design Solution
Pilot Solution
Implement Solution
Review & Approve Selected Solution(s)
Review Implementation Progress
Support Trade Study, Cost/Benefit Analysis
Review Recommended Solutions
Review Implementation Progress
Institutionalize Improvement
Ongoing Control
Quantify Financial Results
Present Final Project Results, Lessons Learned
Project Closure
Validate Financial Results
Review Financial Results
Review Final Project Results, Lessons Learned
Review Financial Results
Review Final Project Results, Lessons Learned
Define
Analyze
Measure
Identify & Execute
Control
Review and Approve Initial Business Case

## Slide 3: DEFINE Step
Complete this for your first review when you think you are done with the Define Step
Note: The Deliverables Examples shown on the following pages are typical – your team may use different tools to achieve similar results

## Slide 4: Team Charter
Project Description
Problem & Goal Statement
Business Case
Scope

## Slide 5: Team Organizational Chart
Lynn Guini
Project Sponsor
Angie O'Plasty
Black Belt
Bud Jett
Finance
Corra Lation
Green Belt
Mike Rosoft
Green Belt
Rip Tide
Green Belt
Sarah Bellum
Green Belt
Joe D'Maic
Master Black Belt
SOP Rework Prevention Project

## Slide 6: Project Plan/Schedule
Step | Status | Actions – Previous Reviews
Define |  | 
Measure |  | 
Analyze |  | 
Improve |  | 
Control |  | 

## Slide 7: Map Process
Suppliers
Inputs
Process
Outputs
Customers
Web
Settings
Personnel
Environment
HVAC
Union
W+D
Sanitary Napkin
Raw Material
Apply Position Adhesive to a Sanitary Napkin web
Consumer
R&D
QA
Channel
Product Web
Laminate
Barrier
to Web
Transfer PA
Adhesive to
Barrier
Final
pressure
roll
Process Steps
Machinery
Apply PA
adhesive to
R. Paper

## Slide 8: VOC Data Collection/Specify CTQs
Good
Customer
Service
Knowledgeable
reps
Answers given by reps are
correct (% correct answers)
Reps can answer questions
asked by customer without
further research (1st time resolution rate)
Researched information
returned quickly (answer cycle time)
Friendly reps
Customer greeted by name (% greeted)
Customer not interrupted (monitored calls)
Short wait
Time on hold (call to answer time)
Customer transferred
immediately to the person
who can help them (% second handoffs)
Need
Drivers
CTQs
General
Specific
Hard to measure
Easy to measure

## Slide 9: MEASURE Step
Complete this for your review after you are done with Measure

## Slide 10: CTQs Measured
Measurement System
Stability (Control Charts, Identification & Elimination of Assignable Causes)
Process Capability and Baseline Sigma
Stratification and Focused Problem Statement

## Slide 11: Measurement System

## Slide 12: Process Stability
Server Down

## Slide 13: Process Capability & Baseline Sigma
Current Capability

## Slide 14: Defect Stratification
0
50
100
150
200
Contract Size
($000s)
Lack of Capacity
Lack of Capability
Price
Terms
Personality
Other
Reason
Lost Contract Bids
January – December
0
10
20
30
40
50
60
70
Minutes
Power Supply
Hardware Failure
Upgrades
Software Bugs
Power Outages
Unexplained
Reason
Computer Downtime
August 1–31
0
10
20
30
40
50
60
70
8
0
90
100
Percent of total
0
10
20
30
40
50
60
70
8
0
90
100
Percent of total

## Slide 15: Focused Problem Statement
Stratification Results: During the month of August, over 40 minutes (55%) of Computer Downtime was attributable to Power Supply Failures
Updated Business Case: If the defects can be reduced by 75%, additional computing capacity worth $30K/Mo. can be realized (Refine the initial Potential Benefit developed in Define Step
Remaining Potential Benefit: If focusing the problem results in significant “money on the table,” create additional charters to initiate future Six Sigma projects. For example, a charter should be developed for the Hardware Failure category on the Computer Downtime Pareto.
0
10
20
30
40
50
60
70
Minutes
Power Supply
Hardware Failure
Upgrades
Software Bugs
Power Outages
Unexplained
Reason
Computer Downtime
August 1–31
0
10
20
30
40
50
60
70
8
0
90
100
Percent of total
Focused Problem
New Charter

## Slide 16: ANALYZE Step
Complete this when you think you are done with Analyze Step

## Slide 17: Identify Root Causes
Accuracy checks not done
Results of accuracy checks unclear
In-line editors not
doing checks
Reporters not
checking facts
Lack of standard
notation
Reporters unaware of
correct grammar
Reporters & editors do
not review grammar
Copy editors busy
tracking down facts
High number of
“major errors”
being caught
in final editing
stage
Reporters have
poor typing skills
Reporters & editors do not
use spellchecker
Think its copy desk’s
job to catch errors
Spellchecker not
user friendly
Reporters & editors don't
know about spellchecker
Think its copy desk’s
job to catch errors
Sources provide
incorrect information
Reporters not
documenting specifics
Reporters use
many sources
Hard to detect errors
High # of wrong names,
numbers, and facts
High # of
grammar errors
High # of
misspelled words
Tree Diagrams, or Other Means of Organizing Potential Causes May be Used

## Slide 18: Quantify & Verify Root Causes
Process Door
Data Door
Stratification
Hypothesis Testing
Scatter Diagrams
Correlation/Regression
Design of Experiments (DOE)
Detailed Process Map
Value Added Analysis
Cycle Time Analysis
Various Methods may be employed, depending on the Y’s and X’s; whether the data or process “door” was followed:

## Slide 19: IDENTIFY Step
Complete this section when you are done with the Identify Step

## Slide 20: Select Solutions
Problem Verified Root Cause(s) Candidate Solutions
Invoice Errors
Due to Incorrect
Charge Descriptions
Limited Menu of
Charge Options
Illegible Charge
Description on
Receipts
Too Long (elapsed
time) from charge
to recording
Expand Standard Charge Menu
Implement Item Bar Coding
Policy – Immediate Charge Recording
Create PDA Recording Application
Return Illegible Receipts to Vendor

## Slide 21: Select Solution - Trade Studies
Solution
EDI
Internet
Manual
Easy
Quick
Tech
Hi Impact
Customers
SUM
U
W
U
W
U
W
U
W
U
W
Wt: 0.5
Wt: 0.7
Wt: 1.5
Wt: 2.0
Wt: 2.5
0.4
0.2
0.6
.42
0.8
1.2
0.6
1.2
0.4
1.0
2.82
0.6
0.3
1.0
0.7
0.5
.75
0.5
1.0
0.4
1.0
3.75
0.8
0.4
0.8
.56
0.9
1.35
0.8
1.6
0.7
1.75
5.66
0.2
0.1
0.4
.28
0.5
.75
0.3
0.6
0.4
1.0
2.73
Outsource
Highest score =
best option overall
A Cost-Benefit Analysis may also be appropriate here

## Slide 22: Design Solution
Take
Original to
Copier
Place
Original
on Copier
Select
Size
Select
Number
of Copies
Start
Copier
Copier
Runs
Another
Page?
Remove
Original
Collect
Copies
Staple
Yes
No
Clear
Modes
Leave
Room
Select
Orientation
To-Be Process Map

## Slide 23: Design Solution - Risk Analysis
FMEA Analysis
Project: _____________________
Team
: _____________________
Date
___________ (original)
___________ (revised)
Item or
Process
Step
Potential
Failure
Mode
Potential
Effect (s)
of Failure
Potential
Cause(s)
Current
Controls
RPN
Recommended
Action
Responsibility
and
Target Date
Action Taken
Severity
Occurrence
Detection
RPN
“After”
Severity
Occurrence
Detection
Total Risk Priority Number =
“After”
Risk Priority Number =
Bar Code No Code No Charge 8 Op. Error 3 None 10 240

## Slide 24: Select Solution
Stop here and be sure to get approval before proceeding to pilot from Sponsor and MBB

## Slide 25: EXECUTE Step
Complete this section when you are done with the Execute Step

## Slide 26: Pilot Results
Pilot Data

## Slide 27: Implementation Plan
Stop here and be sure to get approval before proceeding to implement from Sponsor and MBB
Implementation Team Members
Transition plan

## Slide 28: Implementation Status
Implement the appropriate project management approach - Gantt, PERT Chart, etc.

## Slide 29: CONTROL Step
Complete this section after enough data has been collected to get a valid comparison of before and after

## Slide 30: Institutionalize Improvement

## Slide 31: Project Results - Stability

## Slide 32: Project Results - Capability
Previous
Capability
Improved
Capability

## Slide 33: Project Results – What’s Left?
0
10
20
30
40
50
60
70
Minutes
Power Supply
Hardware Failure
Upgrades
Software Bugs
Power Outages
Unexplained
Reason
Computer Downtime
August 1–31
0
10
20
30
40
50
60
70
8
0
90
100
Percent of total
Focused Problem
0
10
20
30
40
Minutes
Power Supply
Hardware Failure
Upgrades
Software Bugs
Power Outages
Unexplained
Reason
Computer Downtime
October 1–31
0
25
50
75
100
Percent of total
Focused Problem
After Changes
New Charter
Overall Improvement
Assess and Document Dollar Savings/Benefit from Project -
Does the Business Case ($) Justify Working the Remaining Problems?

## Slide 34: Project Closure
1. Finalize documentation on improvements
2. Summarize future plans and recommendations
3. Communicate

## Slide 35: Lessons Learned
Summarize learnings
  About the work process
  About the team’s process
  About project results

## Slide 36: Replication Opportunities
Identify & list opportunities to replicate this project
List the Process Owner (Core/Enabling) responsible for replication