## Slide 1
-6
-4
-2
0
2
4
6
3.1 Working with Teams
Sigma Quality Management

## Slide 2: Objectives
Be able to identify improvement situations that require a team
Be able to form and charter a team
Be able to plan and lead effective team meetings
Be able to develop and use a project plan to manage the improvement
Be able to plan and conduct a team review
Be able to identify and manage team conflicts
Be able to close out a team & conduct lessons learned

## Slide 3: Team Philosophy
Good Reasons for a Team:
Problem Known, Cause of Problem Unknown
Time Constraints and Resource Requirements
Need to Leverage Problems
Need to Solve Cross-Departmental Problems
Delegating Authority
Growth of Staff
“Bad” Reasons for at Team:
Have a Solution That You Want Proved
Want a Team to “Rubber-Stamp” a Decision
Like to Have Consensus on All Decisions
Can’t Make a Decision Yourself
The “Lone Ranger”
Organizational Mandate
Page 3.1-4-5

## Slide 4: Beginning Team Activities
Before the First Meeting
Chartering
The First Few Meetings
  Ice Breakers
  Gaining Commitment
  WIIFM
  Working Together
  How Much Time?
  What Support?
Outside Issues
Communication
Project Reviews
Page 3.1 6-10

## Slide 5: Team Types
Departmental
Cross-Functional
Picking the Project
Page 3.1-11

## Slide 6: Team Organization
Team Leader
Team Member
Guests
Facilitator
Recorder
Timekeeper
Page 3.1-13

## Slide 7: Charters
Objectives
Indicators and Targets
Impact/Business Case
Process and Boundaries
Limitations/Constraints
Key Assumptions
Resources
Timeline
The Scope Discussion
Sponsor’s Role
IT System
Training
Rewards
Union Contract
Process Redesign
Page 3.1 14-21

## Slide 8: Team Meeting Process
Prior to Meeting | During Meeting | After the Meeting
Decide Objectives, Create Agenda Publish Objectives, Agenda (at least 3 Days prior, earlier if preparation required) | Clarify Objectives Review Meeting Roles (next slide) Review the Agenda Work the Agenda Review the Meeting Record Plan Next Steps and Next Meeting Agenda Evaluate the Meeting | Follow-up on Agreed Action Items

## Slide 9: Planning and Managing the Project
Work Breakdown Structures
Milestones
Project Planning Tools
  Gantt Chart
  PERT Chart
PROJECT PLAN
Project:
Locomotive Low Voltage Wire Insulation Failure Analysis
TEAM MEMBERS:
B. J.
TRIM
C. E. RASHER
R. L. YOUNG
J. B. HARSTAD (F)
T
-
TEAM LEADER
R. L. HAVRANEK
C. M. LAIN
F
-
FACILITATOR
J. F. MASTERSON (T)
PROJECT
WEEKS BEGINNING
TASKS
7/5
7/12
7/19
7/26
8/ 2
8/ 9
8/ 16
8/ 23
OCT
NOV
DEC
Gather Field Failure Info
Obtain Fai
led Parts
Physical Exam of Parts
Lab Analysis (if necessary)
Cause & Effect Analysis
Identify Solutions
Cost Benefit Analysis
Present to Steering
Committee
Implement Solutions
Track Results/ Standardize
Page 3.1 24-26

## Slide 10: Team Reviews
Sample Team Review Agenda
Who
What
Time
Team
Present progress to date in problem solving and
applying t
he tools and techniques
10
-
15
minutes
Team
Addresses any open action items
5 minutes
Reviewers
Ask questions of the presenting team
5
-
10 minutes
Team
Respond to questions
5 minutes
Team
Discusses next steps
5 minutes
Reviewers
Summarize review a
nd feedback
5 minutes
Page 3.1-28

## Slide 11: Team Conflict
Conflict Defined
Solution
Resolution
Dissolution
Page 3.1-32

## Slide 12: Closing the Team
Recognition
Resting on Their Laurels
Evaluating the Project
Page 3.1-33

## Slide 13: Exercises
Team needed? (Exercise pg. 3.3-2)
Team situation? (Exercise pg. 3.3-3)
Develop your project charter. Consider:
  Scope (try the in & out of scope tool)
  Problem/Goal Statements
  Business Results/Case
  Milestones/Schedule
Plan your first team meeting – consider the agenda, facilities, logistics, roles, “ice-breaking” events
Simulate a team review by presenting your charter to the group.
Conflict situations – how to address? (Exercise pg. 3.3-9, 10)