## Slide 1
-6
-4
-2
0
2
4
6
16.1 Seven Planning Tools
Sigma Quality Management

## Slide 2: Objectives
Be able to grasp themes from individual ideas using Affinity Sorting
Be able to model the critical path through a process using Arrow Diagrams
Be able to correlate ideas/statements through Matrix Diagrams
Be able to identify potential process failure modes through Process Decision Program Charting
Be able to identify drivers of outcomes through Relations Diagramming
Be able to organize a hierarchy of ideas/statements using Structure Trees

## Slide 3: Affinity Diagram
Low Interest
Rate
Variable Terms
Pay Back
When I Want
No
Prepayment
Penalties/
Charges
Pre-Approved
Money
Simple
Application
Easy Access
To Money
Quick Access
To Money
Know Status
Of Loan (Post-
Approval)
Will Come To
My Place
Available
Outside
Normal
Business
Hours
Available
When I Need
To Talk
Responsive
To My Calls
Knowledgeable
Reps
Professional
Make Me Feel
At Ease
Patient During
Process
Knows About
My Problems
Knows About
My Business
Makes Finance
Suggestions
Easy
Process
Flexible
Product
Good
Staff
Personal
Availability
Availability
Advice/
Consulting
Talk To
One Person
Friendly
Cares About
My Company
Has Access To
Experts
Provides
Answers To
Questions
Calls If
Problems Arise
No Hidden
Charges
Know Status
Of Loan During
Application
Preference If
Customer
Can Apply
Anywhere
Idea/Need Statement
Group Title
Page 16.1-4

## Slide 4: Affinity Diagram
1. Determine the purpose of the Affinity session. For example, a group of senior managers conducted an Affinity session to identify possible major corporate initiatives as part of their strategic planning effort.
2. Brainstorm a list of ideas relating to the purpose. Record these on note cards or “sticky” notes.
3. As a group, silently take the cards or notes and begin to group them into related categories (use a table, wall or other large flat surface). It’s OK to take a card and move it from one group to another. If this happens several times, include the idea in both groups.
4. Step back and review the groupings. Determine a heading/title for each of the major groups identified. In the strategic planning example, these headings became the major corporate initiatives.
Page 16.1-3

## Slide 5: Arrow (PERT) Diagram
EMERGENCY DEPARTMENT CRITICAL PATH
PATIENT
ARRIVES
TRIAGE
EKG
TAKEN
LAB
WORK
PATIENT
HISTORY
DOCTOR
DIAGNOSIS
ASSIGN
BED
PATIENT
TO ROOM
ORDER
TRANSPORT
Page 16.1-5

## Slide 6: Arrow (PERT) Diagram
1. Identify the objective to be achieved.
2. Identify the activities that must be performed to achieve the objective. Write these on note cards.
3. Arrange the activities in time sequence, beginning with the start of the project until the completion or end. Draw lines between the tasks to indicate their relationships. Be aware of the types of activity relationships (it may be helpful to label the relationships):
  Finish to Start (FS) - Here one activity cannot begin until the preceding activity is finished. For example, triage cannot begin until the patient arrives.
  Finish to Finish (FF) - Here, one activity cannot finish until a preceding activity is also finished. In the example shown above, the Doctor cannot finish his/her diagnosis until the EKG, Lab Work and Patient History steps are completed.
  Start to Start (SS) - Here, one activity cannot start until a preceding activity has also started. For example, in the Design Process, the Design Product/ Service step cannot begin until the Determine Quality Goals step has begun.
4. Some measures of the resources (time, materials, manpower) required to perform the individual activities are assigned to each box representing that activity.
Page 16.1-5

## Slide 7: Idea Matrix
Effects
Factors
Relationships:
Strong
Medium
Weak
Page 16.1-7

## Slide 8: Idea Matrix
Identify the effects in which you are interested.
Develop hypotheses regarding the factors that will result in these effects.
Write the effects in a column on the left side of the paper. Write the factors across the top of the paper. Draw a matrix that allows each factor to be evaluated against each effect.
Evaluate the cause and effect relationship between the factors and the effects. The symbols shown above may be used to summarize this relationship, or numerical scores (5 - strong, 1 weak or none) may be employed.
Based on the results of the analysis, take action.
Page 16.1-7

## Slide 9: Matrix Data Analysis
Sporty Look
Responsiveness
  Neon
  Camaro
  Firebird
  Corolla
  Mustang
  Probe
  Maxima
  Sting Ray
  MX-6
  Civic
Auto Perception Analysis
Page 16.1-9

## Slide 10: Matrix Data Analysis
Identify the question to be addressed. Some examples appear below:
  Are there important customer segments based on product characteristics?
  How do customers perceive the competitions’ products meet their needs?
Gather data and prepare the matrix chart.
Analyze the information. Look for correlations, groupings, and clusters that may help you understand the relationships.
Page 16.1-9

## Slide 11: Process Decision Program Chart
Car Seat Injures Child During Accident
Seat Dislodges from Car
Seat Comes Apart
Seat Fails to Prevent Injury
Seat Not Secured by Parent
Car Seat Fasteners Fail
Car’s Seat Belt Fails
Improper Assembly
Seat Buckle Failure
Material Failures
Training by Sales Force
Periodic Ad Campaign
Safety Factor
Safety Factor
Use Lock-tite on Bolts
Procedure Documented
Errorproof Assembly
Train Staff
Periodic Crash Test
Material Qualification
Vendor Certification
Page 16.1-12

## Slide 12: Process Decision Program Chart (PDPC)
Identify the objective (or undesirable event in the case of using PDPC to prevent failure or liability issues).
Develop the structure of the objective – this is similar to developing a Structure Tree that breaks down the overall objective into pieces.
Take one of the lower level pieces. Ask, “what could go wrong here” or “what other path could this process take?” Identify countermeasures that will address the failures. Write these down and circle them like clouds on the chart.
Continue this process until all or at least the major failure points have been addressed.
Page 16.1-11

## Slide 13: Relations Diagram
Reduce Warranty Costs
Improve New Product Design
Improve Root Cause Analysis
Improve Supplier Parts
Improve Customer Satisfaction
Reduce Manufacturing Defects
Improve Problem-Solving
Reduce Out of Service Time
Page 16.1-13

## Slide 14: Relations Diagram
Identify one or two key issues to be analyzed.
Record the idea(s) on sticky notes and place on a flipchart or board.
Identify/brainstorm related issues or problems. Record these on notes and place on the flipchart/board.
For each idea, consider how it relates to each other idea. For ideas where a relationship exists, draw a line between the ideas. Draw an arrowhead indicating the direction of the relationship (e.g. causality).
Examine the completed diagram. Look for key ideas. These are the ones that have many arrows leading away from them and few coming into them.
Page 16.1-13

## Slide 15: Structure Tree
OBJECTIVE
METHOD
DEVELOP
DESIGN COURSE
DEVELOP
OVERHEADS
DEVELOP CASE
STUDIES/
EXERCISES
DEVELOP
COURSE
MATERIALS
OBJECTIVE
METHOD
OBJECTIVE
METHOD
Page 16.1-15

## Slide 16: Structure Tree
1. Determine the objective that is to be achieved. State this in the form of a sentence that is understood by everybody participating. Write this in a box on the left side of the paper.
2. Develop the "high-level" means of achieving the objective. For instance, if you wish to automate a particular process, the high-level means would include computer hardware, software and operators.
3. Continue the breakdown until specific means have been discovered to achieve the lower-level objectives. For instance, identifying the specific hard-drive (manufacture and model number) as the method to achieve a required mass storage objective would complete the breakdown.
Page 16.1-16

## Slide 17: Exercises
Affinity (Exercise 16.3-2)
PERT Diagram (Exercise 16.3-3)
Idea Matrix (Exercise 16.3-4)
PDPC (Exercise 16.3-5)
Structure Tree (Exercise 16.3-6)
Relations Diagram (Exercise 16.3-7)