## Slide 1
DMAIEC ROAD MAP
for Six Sigma
Improvement Projects
Project Charter
Problem Statement: Opportunity: Business Case: Scope: Goals/Metrics: Milestones:
Measure
Develop charter to include the 5W1H: Why is the project important, What is to be accomplished, When must it be done, Who and Where will it be done and How will it be accomplished?
VOC
Driver
CTQ
Identify process metrics that relate to the project objectives
Voice of the Customer – Critical to Quality (CTQs)
Outputs
Process
Process Mapping
SUPPLIERS
CUSTOMERS
Inputs
“Immerse” yourself in the current process – again, the 5W1H questions: How is it performed, What is done, Who performs it, Where is it performed, When is it done, Why is it done?
Define
The “Pain”
Explain why it is important to work on this project Is is a “local” improvement; a project important to strategy, a “pain” felt by the customer?
Measures
Identify output (CTQ), process & input measures based on CTQ’s and process understanding
Gage R&R
Ensure that the measurement system is of sufficient accuracy and precision.
Col
#
1
2
3
4
5
6
Inspector
A
B
Sample #
1st Trial
2nd Trial
Diff
1st Trial
2nd Trial
Diff
1
2.0
1.0
1.0
1.5
1.5
0.0
2
2.0
3.0
1.0
2.5
2.5
0.0
3
1.5
1.0
0.5
2.0
1.5
0.5
4
3.0
3.0
0.0
2.0
2.5
0.5
5
2.0
1.5
0.5
1.5
0.5
1.0
Totals
10.5
9.5
3.0
9.5
8.5
2.0
Averages
2.1
1.9
0.6
1.9
1.7
0.4
Sum
4.0
Sum
3.6
X
A
2.0
X
B
1.8
R
A
R
B
Gather and analyze process data -address special causes (from control charts)
Determine Process Sigma
Calculate current process sigma & develop focused problem statement
LSL
USL
Process
Sigma = 2.0
Data Display
0
1000
-1000
10
20
30
UCL
X
LCL
Data Collection Plan
Operational Definition and Procedures
Data Collection Plan
What questions do you want to answer?
Data
What-
Measure type/
Data type
How
measured
Related
conditions
Sampling
Method
How/
where
How will you ensure
consistency and stability?
What is your plan for
analyzing the collected data?
How will the data be displayed?
Determine the questions you have, how you will collect, display and analyze data to answer the questions..
Plot defects over time. Stratify frequency plots and do Pareto analysis
Define
Identify
Execute
Control
Measure
Analyze
Outputs
Process
SIPOC
SUPPLIERS
CUSTOMERS
Inputs
D
B
F
A
C
E
Other
I
P
O
A quick guide to the DMAIEC method for improving your business process
Sigma Quality Management

## Slide 2
Execute & Control
Analyze
Improve
VA
NVA
Analysis Approach
Design of Experiments
Chi-Square
²
Histogram
t-test
ANOVA
Absence/Presence
Verify causes that are present when the problem occurs; absent when the problem does not
Perform a detailed process analysis to identify problems & causes
Cause & Effect
Display your theories about root causes using a cause & effect diagram
Piloting
Identify Solutions
Cost-Benefit Analysis
Implementation Planning
FMEA
Pilot the solution on a small scale and evaluate the results
Failure Modes & Effects Analysis (FMEA) helps identify risks associated with the solution
Perform cost-benefit analysis for the preferred solution
Generate solutions; use team experience idea generation tools & benchmarking
A
B
C
D
4
1
3
2
Use DOE to actively change process variables
Plan
Do
Check
Act
Develop a plan for full-scale implementation and controlling the new process
“Pre”Process Sigma = 2.0
Recalculate Process Sigma and long-term financial impact
UCL
LCL
Monitoring
Monitor the process using control charts to ensure process stays in control and conforms to specification
Work
Instructions
Control/Check Points
Response to Abnormality
Notes
Code #
Charac-
teristics
Control
Limits
Method
Who
Immediate
Fix
Permanent
Fix
Who
Flowchart
2
12
Product Name
Process Name
Process Code #
Date of Issue:
Issued by:
Approved by:
Revision Date
Reason
Signature
1
QC Process Chart
Before
After
Step 4 changes
implemented
}
Improvement
Target
}
Remaining Gap
Good
}
Improvement
Before
After
A1
A2
A3
A4
A2
A1
A3
A4
Process Change Management
Ensure everyone has the knowledge, skills, tools, and mindset required.
Documentation & Standardization
Document new process, using training manuals and other tools to ensure standardization
Learnings
Recommendations
Results
•
•
•
next
Key Learnings
Document results and summarize key learnings. Identify potential future projects and possibilities for replication. Perform project lessons learned
Operating
Procedures
Training
Curriculum
Training
Manual
Manual
Fill to here
Hand off the improvement project to the process owner for on-going management. Reward the team and celebrate the improvement.
Closure
Assessing Risks
Evaluate Results
Selecting the Solution
“Sell” your solution to management, peers & stakeholders
Variables Analysis
Verify relationships between variables
Pilot
Full scale
Initial
Pilot
Initial
F
A
A
J
O
J
M
M
J
S
1
2
4
6
7
3
10
9
5
8
Full-Scale Results
Determine the best approach to analyze the process – detailed investigation of process steps/variables or using data to “drill-down” and identify root causes
Process Analysis
LSL
USL
“Post” Process Sigma = 4.7
LSL
USL