## Slide 1
Design for Six Sigma (DFSS)
- Overview for Black Belts
-6
-4
-2
0
2
4
6

## Slide 2: Briefing Outline
Define: What is Design for Six Sigma (DFSS)?
Describe: Some Key DFSS Tools & Methods
Discussion: Learning/Application Needs/Objectives for MBBs
Conclusion: Next Steps

## Slide 3: What is Design for Six Sigma (DFSS)?

## Slide 4: Core Product/Service Development Functions
Core Product Development Functions:
Selecting Development Opportunities
Defining & Resourcing the Project
Understanding Customers’ Needs
Developing a Feasible Approach
Developing a Producible Approach
Designing the Production System
Verifying & Validating the Design Output
Launching and Selling the New Product/Service

## Slide 5: DFSS Defined
A Methodology for Designing Services & Processes that Consistently Satisfy Customers (“SS” Part of DFSS), Profitably
Project Management, Voice of Customer, Process Design, and Statistical Tools to Support Application of the Methodology
Define – Define and Plan the Design Project (Assumes GO-Decision Made)
Measure – Gather Customer Needs, Define & Prioritize Service Requirements
Explore – Develop Service Conceptual Design, High-Level “Systems” Design
Design – Develop Detailed Design & Production Processes, Predict Design’s Sigma Capability, Develop Control & Pilot Plans
Validate/Implement – Perform Pilot Testing; Implement & Transfer Process
Define
Measure
Explore
Design
Validate/
Implement

## Slide 6: DFSS Toolkit
Charter
Risk Management
Project Management
Stakeholder Analysis
Multi-Generation Plan
Existing Process – Baselining
Voice of Customer
Quality Function Deployment
Requirements Definition
Design Scorecards
Concept Generation
Concept Selection
Process Engineering
Design Element Definition
  Process, Human, IT
  Facilities, Equip., etc.
CTQ Assurance Methods
  FMEA
  Cost Analysis
  CTQ/Statistical Flowdown
  Simulation, Others
Detailed Design Definition
CTQ Assurance (Cont’d)
Statistical Tolerancing
Design Review
Process Control Planning
Pilot (Verification & Validation) Planning
Pilot Testing (V&V)
Root Cause Analysis
Implementation Planning
Project Management
Change Management
Process Control System
Process Transfer
Lessons Learned
Recognition
Validate/
Implement
Design
Explore
Measure
Define
Tollgates at Each Major Phase

## Slide 7: Why DFSS? What are the Benefits of DFSS?, Costs & Challenges?

## Slide 8: Is This Our Goal?
USL
CTQ
Most Businesses Today
World Class Processes
LSL
Typical new business process designs perform in the 2-3 Sigma Range
The Goal: Develop designs that can be produced on-target with minimum variation, operating at customer defined performance levels

## Slide 9: Service Design Today
How Do New Service Launches Work In Your Business?
“…Companies Tend To Use A Hit-And-Miss Approach When Planning New Services Where: Ideas Are Generated And Defined In A Haphazard Fashion; Limited Customer Research Is Carried Out Prior To Planning The Design; Service Designs Often Lack Creativity And Precision And Do Not Incorporate The Appropriate Technology; Testing For Possible Failure Points Is Rarely Done, And Market Launch Is Often Characterized By Trial And Error”
In A Study (de Brentani, 1993) Of The Approach Used To Develop New Services In The Financial Sector:
Notes: Many companies take the “Ready, Fire, Aim” approach to product/service design. Leading causes of new product failures include:
Inadequate market analysis.
Product design/manufacturing problems.
Lack of effective marketing effort.
Higher costs than anticipated.
Source: Winning At New Products, Robert G. Cooper, 1986.

## Slide 10: The Need for Change in Design
Design
Eng.
Pilot
Production Ramp Up
Ideal
Cost
of
Stabilization
Typical
Revenue Generation
Typical Process
Revenue
Ideal Process
Revenue
Development Time
Development/Engineering Hours
Mfg
Pilot
Concept
Stabilization Time (Goal 15%)

## Slide 11: Benefits – Depends on Your Business Needs!!!
DEFINE – Better, Bigger Ideas for New Products, Project Alignment – Management, Team & Stakeholders, MGP - “Eye on the Future,” Faster Execution, Risks Managed “Early & Often”
MEASURE – Better Understanding of Customer (vs. User) Needs, Fewer Technology “Push” Products, Quantifiable Success Measures
EXPLORE – Stretch Design Concepts, Holistic, “Systems” Design Approach, Failure Mode Identification & Elimination
DESIGN – Detailed, Implementable Designs, Critical Parameter Management (“X & Y”), Quality & Cost Predictions
VALIDATE/IMPLEMENT – Pilot Tests Before Full-Scale Implementation, Shorter Start-Up Time, Stakeholder Buy-In to Solution, Explicit Transfer to Process Owners, Process Controls – Accountability, Metrics, Response Planning, Fewer “DMAIECs” Post-Launch
Above – NOT a Sales Pitch – Specific Reasons Companies are Pursuing DFSS!

## Slide 12: DFSS “Costs” & Challenges
Service Design – Easier to “Slap Something Together” Than For
Products – “Can Always Change It Later”
“Fast-to-Market” vs. “Fast-to-Profitability” Mindset and Practice
DFSS Learning Curve (“I Had to See it 3 Times . . “ – Bev Lampp, GE MBB)
Discipline of Obtaining Voice of Customer for Business Processes
Discipline of Metrics, Process Performance Accountability (Design and Operations)
Discipline of Identifying/Addressing Failure Modes Up-Front, Predicting CTQ Performance

## Slide 13: When to Use DFSS vs. DMAIEC

## Slide 14: DMAIEC vs. DMEDVI
CTQ Tree
QFD
DMAIEC
Process improvement project
  Focus on root causes that drive CTQ performance
DMEDVI
Process design project
  Optimize design across CTQs and sub-processes
Notes: One major difference between Process Improvement, Process Design, and Process Management is project focus. Process Improvement and Process Design are project based, whereas Process Management focuses on ongoing process control.
One difference between improvement and design is CTQ focus. With improvement, a specific CTQ is drilled down to key drivers. Design looks across CTQs and creates a product, service, or process which optimizes performance for the critical ones (multiple CTQs).

## Slide 15: When to Choose DMEDVI
Service/Process doesn’t currently exist
  New Service introduction
  Multiple fundamentally different versions of the process are in use
OR
When incremental improvement isn’t enough
  Process broken or does not exist
  Process has reached entitlement
  Information technology implementation
Notes: What is the difference between “broken” and “needs to improve”? A process is broken when it:
  is not designed for current capacity
  is failing on multiple CTQs.
A process is treated as not existing when multiple or non-standard versions of the process exist.
Entitlement refers to a process that can be improved no further using the existing technology. Evidence of reaching entitlement include:
  Repeated unsuccessful improvement attempts
  High process sigma levels (4.0-5.0) and inability to improve via DFSS activities.

## Slide 16: DMAIEC vs DFSS “Thinking”
Which Process to Improve?
Which CTQ to Improve?
Which are Root Causes?
How to Tackle Root Cause?
What Results?
Who Are Customers?
Which Product to Design?
What Needs/CTQs to Fulfil?
What Processes Are Needed?
What Results?
What Design Elements Are Needed?
What are Critical “X’s?”
How to Implement/Control Processes?
DMAIEC - Narrowing
DMEDVI – Broadening (With “Critical” Focus)

## Slide 17
Also Consider:
Customer Impact
Competitive Environment
Cost/Benefit Analysis
Project Prioritization
Measure
Explore
Validate/ Implement
Measure
Analyze
Improve
Control
Is Incremental Improvement Enough?
Define
No
Yes
No
Yes
Does A Process Exist?
Steps To Design A New Product/ Service Or Redesign Existing Product/ Service
Steps To Improve An Existing Process
Design
DMEDVI
DMAIEC
Choice and Transfer Model
“DMA-MA” Projects Possible!
Execute
Notes: Determining If Incremental Improvement Is Enough:
  If the process has reached its entitlement, incremental improvement will probably not be enough (i.e., “No”).
  If the process is “broken,” that is, fails to achieve many CTQs, incremental improvements may not be appropriate (i.e., “No”).
  In Analyze Opportunities, teams often come to the conclusion that the process they are improving may have reached entitlement or that incremental improvement will not improve the process enough to meet CTQs or CTPs. Teams then transition to DFSS.
  In Define Opportunities, teams receive a Charter; they are charged with reviewing it, defining its scope, and building a Project Plan. Teams often are required to transition to DFSS when they find that the process they are improving does not formally exist.

## Slide 18: Discussion
What Approach Would You Employ to Address These Business Opportunities?
Market Studies indicate an opportunity to develop a new hair care product, to give young consultants that desirable “gray beard” look.
A large auto manufacturer has experienced problems with separation of tire treads on one of their popular sport-utility vehicles.
Customer feedback indicates low satisfaction with the cycle time for a company’s complaint resolution.
A rapidly expanding medical products company has had limited success with the acquisition and integration of small biotech outfits.
The IT department has been charged with converting the current purchasing system to one based on Internet e-procurement.

## Slide 19: DFSS – 10,000 Meter View

## Slide 20: Define Phase
Define
Tollgate
Key Deliverables:
Draft Project Charter
  Service Concept
  Problem/Goal Statement
  Project Scope Definition
  Service Multi-Generation Plan
Team & Design Resources
Project Plan
Design Process Controls
Change Management Plan
Define
Charter
The Project
Scope the
Project
Develop
Project Plans
& Controls

## Slide 21: Define Step Schematic
Market
Concept &
Goals
Business
Requirements & Goals
Problem/Goal Statements (Redesign)
Value Proposition & Business Case
Project
Go-Ahead
Business Leadership
To Measure
Charter (Including Business Case)
Project Scope
Multi-Generational Plan
Team Selection
Project Schedule
Resources/Budget
Project Controls
Process Inputs from “Fuzzy Front-End”
Risk Assessment
(Business and Technical)
Stakeholder Analysis
TG-1
Charter & Plan Project

## Slide 22: Charter/Multi-Generational Plan (MGP)
Business Case
Opportunity Statement
Goal Statement
Project Scope
Project Plan
Team Selection
GENERATION 2
Take the offensive
Fill new target markets
GENERATION 1
Stop the bleeding or
fill the product/service voids
GENERATION 3
Attain technological leadership
Deliver productivity breakthrough
Project Charter - Elements
Multi-Generational Plan (MGP)

## Slide 23: Service Design Charter Example
Business Case
Opportunity Statement
Goal Statement
Project Scope
Project Plan
Activity
Time
mth 1 mth 2 mth 3 mth 4
Automobile loan sales through the direct-to-consumer channel represent a new and significant growth opportunity for LDB. The market potential for automobile loans sold through direct-to-consumer channels is estimated at $640M annually in North America. Currently, this market is under-served. Less than 10% of the $640M opportunity has been captured by traditional and new LDB competitors.
Design and build direct-to-consumer processes at LBD by 10/1/99. The process developed should be capable of supporting RFDE45 series automobile loan policies sold annually through the direct-to-consumer channel.
The processes to be developed start when a customer directly requests an automobile loan. The end point is when the customer receives loan approval or denial. The products offered are limited to the RFDE45 series of loans. The direct-to-consumer channel is limited to direct mail, Internet, and telemarketing.
Utilize the current sales and service processes to develop the “direct-to-consumer” channel for sales and issuance of automobile loans at LDB.
Project Team
Julie Newmar Champion Eric Matterson Master Black Belt
Karen Winsley Black Belt Pete Mitchell Information Technology
Carol Miller Sales Gerry Fokker Marketing
Edwin Rhew Operations Luis Delacruz Actuary
Liz Iversen Finance Mac Markovitz Claims

## Slide 24: MGP Example: Airline Check-in Service
Generation 1
Vision
Service
Generation
Platforms/
Technology
Generation 2
Generation 3
Exceed desired “Customer Service” score per survey (would recommend/use again)
Clean passenger arrival traffic flow - No confusion on where to check in
No customer without a seat
Separate walk-up and non-guaranteed passenger queue from reserved and guaranteed
Initiate Pre-Arrival check in
Update customer survey
“Hertz Gold” type check-in available via phone in, internet and airport kiosks
Real time seat availability and readiness
Clear signage/visual queues to guide passengers to check-in
Cross training of all staff on handling of arrivals
“AirTeam” incentives tied to their customer sat. score
Photo ID/Express check-in for those with guaranteed reservations and no changes (e.g. seat or upgrade requests)
“Upgrade” features for frequent passengers and Express passengers
All airline staff can perform all check-in procedures
Integrated “Windowed” interface for check in staff - instant paperwork & pre-test key
Pre assign seats in system until reservation (guaranteed only) cancelled
Passenger names called in from curb-side luggage stand
Partner with area hotels for pre-arrival check-in kiosks at hotels
Link reservation database to travel agent’s and airlines/rail/hotels for passenger arrival information and changes (corporate & meetings
“Hertz-like” mobile check in devices (will also generate key) available for airline staff

## Slide 25: DFSS/IT Integration Workout
Linking DFSS and Information System Development Life Cycle
Define Functional
Design
Explore
Design
Review & Develop
System Model
(new)
Logical Design
Physical Design
Develop Unit Test
Plans
Develop System
Integration Test
Plan
Develop User
Acceptance Test
Plan
Measure
Develop Business
Proposal
Perform Feasibility
Study
Develop
Requirement
Specifications
Describe Current
Process
Develop
Agreement
Define
Pre-DFSS Steps
Validate Implement
Build /
Develop
Code
Review
Source Code
Perform Unit
Test
Perform
System
Integration
Test
Perform
System
Installation
Test
Develop
Rollout Plan
Create SLAs
Develop
Backup
Plan
Develop
User
Manual
Perform
User / IM
Training
Develop
System
Operation
Manual
Post DFSS Steps
Evaluate &
Respond to
Change Requests
Perform Post Audit
Gather
Requirements
Customer Surveys
Specify
Requirements
Gather User /
Business Partner
Requirements

## Slide 26: Risk Management Processes
Impact
Probability
5
Fix Before Production
3
Proceed With Caution
1
Proceed With Caution
15
Significant Risk
9
Fix Before Production
3
Proceed With Caution
25
Showstopper
15
Significant Risk
5
Fix Before Production
1
Lo
3
5
Hi
5
3
1
Hi
Lo
Project Risks – Managed Early and Often!

## Slide 27: Measure Phase
Measure
Tollgate
Key Deliverables:
Voice of Customer/Customer Needs
Process Baseline (Redesign Projects)
Competitive Benchmarking
Service Requirements Definition
Critical to Quality Requirements (CTQ) Definition
Design Scorecards
Measure
Gather Customer
Needs
Gather Competitive
Information
Develop Service
Requirements

## Slide 28: Possible Paths Through Define/Measure Steps
RAD
Prototyping
Traditional,
Life-Cycle, aka “waterfall”
Iterative
Procedural
Rigor
High
Low
Show & tell
(left brain)
Formal narrative
(right brain)
Approach to Specs
Up-Front Requirements Definition; Detailed VOC for External & Internal Customers/Users – QFD Used to Translate Customer Needs to Requirements
Users “On-Board” During Development; Rapid, Intense, Joint Application Development (JAD) effort to define requirements; spec stays ambiguous and evolves throughout development
Up-Front Requirements Definition; “Primitive” Version Built; User Feedback Gathered & System Iterated Until Convergence of System & Customer Occurs – QFD Used to Translate Needs to Requirements Upfront
“Fake” Front-End Built to encourage user input – focus on showing how the system will work; documentation minimized until all requirements firmed
DFSS’ General Approach
Not Limiting, Though!

## Slide 29: Measure “Tools Schematic”
Service Requirements Definition
Concept Generation/Selection
Detailed Customer
Input Collection
Competitive
Performance
Benchmarking
Business, Regulatory
Requirements
SIPOC
Interviews
Focus Groups
Surveys
Conjoint Analysis
Technical Performance
Service Requirements
Definition
Quality Function
Deployment (QFD)
CTQs and Critical Parameters
HOQ-1
CTQ
Design
Scorecard
Charter
Project Scope
Multi-Generational Plan
To Analyze
From Define

## Slide 30: Quality Function Deployment
1
Customer
Needs
(V)
3
Characteristic/Measures (How)(I)
Target goals
7
Correlation (I)
2
Customer
Rating
(B) (V)
4
Relationships
(What vs. How)
(I)
6
5
Importance (V)
How important
Targets/Specs(B)(I)
Technical Evaluation (B)
(V) = Comes from VOC information
(B) = Comes from Benchmarking information
(I) = Comes from Internal Expertise
What are the rooms and what do they do for you?
What are the relationships of the rooms in the house?
Where are the CTQs?
Buying Flowers – S, R, N

## Slide 31
Airline Check-in QFD
VOC In
Requirements/CTQs Out
Competitive Perception
In
Competitive Performance
In

## Slide 32: Design Scorecards
CTQ
Target
LSL
USL
Sigma
Target
Mean
Std.
Dev.
DPU
Predicted
Sigma
GAP Analysis and Iteration
Define Design & Lower Level Requirements
(More Scorecards!)
Design
Capability Prediction
USL
Design Process
Define Requirements
Develop Design
Develop More Details
Assess Capability
Not OK
(To Production)
OK
Scorecard – Part A
Scorecard – Part B
VOC – CTQs

## Slide 33: Design Scorecards
A “Typical” Design Scorecard
CTQs Defined
Capability Prediction: Almost OK!
Capability Prediction: Not OK!

## Slide 34: Explore Phase
Explore
Tollgate
Key Deliverables:
Service Design Concepts
“Best-Fit” Concept Selection
High-Level Production Process Design
Design Elements Definition
Functional Capability Assessment
Performance (Sigma) Capability Assessment
Explore
Develop Design
Concepts
Develop High-Level
Processes
Evaluate Capability
& Gaps

## Slide 35: Explore Step “Schematic”
Concept
Evaluation
Concept Generation/Selection
High-Level Process Definition
& Capability Evaluation
Business
Technology
Reusable
Processes
Technical
Benchmarking
Concept
Generation
Functional Analysis
Creativity Methods
Rapid Application Development
Pugh Concept Selection
Customer Input/Evaluation
Intellectual Property Analysis
Tolerance Allocation
Process Architecture
Process & Information Technology
Human/Organization System Design
Process Engineering
HOQ-2
HOQ-2
HOQ-2
HOQ-2
To Design
Concept
Hazard
Analysis
Cost Analysis
CTQs
Deploy CTQs and
Critical Parameters
to Process Requirements
Processes
Quality
Predictions
Service
“Best” Service
Design Concept
Process
Spec
Design
Dvlpmnt.
Plan
SG-2
Design
Reviews
Process
Design
Scorecard
Service
Requirements
Definition
CTQs & Critical Parameters
CTQ
Design
Scorecard
Design for
“X”

## Slide 36: Systems Engineering Approach

## Slide 37: Functional Analysis & Interfaces
Functional Block Diagrams Help Identify Functional Relationships & Key Interfaces:
Greet
Passenger
Identify
Passenger & Flight
Select Flight Seat
Provide Boarding Validation
Identify Passenger Luggage
Baggage Handling and Loading Function
Passenger w/Identity & Flight Info
Passenger Baggage Identified by Flight
Passenger w/Check-in Complete
Boarding Function
Key Interface With Other Functions
Functional Relationships

## Slide 38: Pugh Matrix Airport Check-in Example
Pugh Concept Selection Matrix
Criteria
Importance Rating
1) “Upper Class”
2) The Jetsons
3) Homer Simpson
0) Frankfurt Airport (Datum)
Ease of pass. finding check-in (easily viewable
from both entrances)
5
D
+
+
+
Limited confusion within queue
5
A
+
S
S
Minimizes wait times for issues not related to
check-in
5
T
+
+
-
Ease of guiding guests to gates
5
U
+
+
+
Time to receive ticket
5
M
+
+
S
Minimize errors in seat assignment
5
+
+
S
Allows for efficient (variable) allocation of
staff (VA time) to minimize passen. wait time
4
+
S
S
Minimize time to final build complete
4
+
+
-
Minimizes cost of construction
4
+
+
-
Operational cost
4
-
-
-
Uncluttered layout / appearance
3
S
S
S
Passen. sees other services - ease of getting
information
3
S
S
S
Sum of Positives
0
9
7
2
Sum of Negatives
0
1
1
4
Sum of Sames
12
2
4
6
Weighted Sum of Positives
0
42
33
10
Weighted Sum of Negatives
0
4
4
17
Concepts
Concept Selection Legend
Better +
Same S
Worse -

## Slide 39
Translate to Performance Req’mts
Capture VOC
Translate to Process Req’mts
New Product Development Cascade: A conceptual view
Translate to Comp. Req’mts
Translate to Design Req’mts
Concept
Measurement System Analysis
System/Concept
Engineering
Critical Parameter Management
Transfer Functions
“Production” Capabilities
Cascade
Design Optimization & Verification
Notes: Focus on these differences that NPD teams will see in the outputs of each phase
(Those that you see are different
Or more emphasis are:
Critical Parameter Mgmt
Transfer Functions
Manufacturing Capabilities
Concept Engineering
Measurement System Analysis
Also, stress the feedback loop that exists.
-You continue to look back at each step to verify you are optimizing at each level….
-Another point to stress is that “verify and Validate” really don’t wait to happen till the last “phase”!

## Slide 40: Deploying Quality to the Processes
Requirements/CTQs (Hows)
Customer Needs (Whats)
House
of
Quality
#1
Process Requirements (Hows)
Requirements/CTQs (Whats)
House
of
Quality
#2
Process Variables (Hows)
Process Requirements
(Whats)
House
of
Quality
#3
Process Controls (Hows)
Process Variables
(Whats)
House
of
Quality
#4
High-Level Process Design
(Explore Step)
Detailed Process Design
(Design Step)
Process Controls
(Design Step)
Notes: As shown, it is possible to develop several houses to achieve a very detailed understanding of the variables which must be controlled to ensure that the customer requirements are satisfied.
The construction of a community of houses requires a significant level of effort and data, but it is frequently necessary if the economic consequences are significant.

## Slide 41: Design Step
Key Deliverables:
Detailed Service Design
Detailed Production Process Design
Refined Functional Capability Assessment
Refined Performance (Sigma) Assessment
Verification & Validation Plans
Process Control Plan
Design
Tollgate
Design
Develop Detailed
Design
Optimize Process,
Evaluate Capability
& Gaps
Develop Validation &
Control Plans

## Slide 42: Design Step Schematic
Detailed Process Design
Processes Designed Robust to
Sources of Variation
CTQ
Design
Scorecard
Control Factors vs.
Production, Environment, Customer “Noise”
Processes
Design of Experiments
Establish Detailed Process Steps
Process Critical Parameters Id’d,
Nominal Values Set
Service
Process
Mapping
Process
Scorecard
Test
Method
Valid.
Operations
Instructions
Mat’l Supplier
Specifications
HOQ-3
Detailed Process Elements Design
Info System
Human System
Equipment/Facilities
Materials/Supplies
HOQ-3
Functional
Requirements
Data
Reqm’ts
Logical
Design
Physical
Design
Data
Design
Organization Design
Roles &
Respons’s
Job Design
BOM
Forms Design
Equip. Supplier
Specifications
IT Supplier
Specifications
Process
Capability
& Cost Tradeoff
HOQ-3
HOQ-3
HOQ-3
To Optimization/Test & Control Planning

## Slide 43: Design Step Schematic (Cont’d)
Process Optimization & Capability Prediction
Process Capability & Cost Tradeoff
CTQ
Design
Scorecard
Process
Scorecard
IT/Suppl.
Scorecard
Quality
Cost
Delivery
Safety
FMEA
Hazards/
FMEA
Design of Experiments
Cost
Analysis
VA/VE
Analysis
Process
2
Process
1
Process
3
Worker 1
Inspector 1
Worker 2
Inspector 2
Worker 3
Inspector 3
Recorder 3
Recorder 2
Recorder 1
Card
Inspect 1
Inspect 2
Inspect 3
Recorders
Workers
Inspectors
Process
Simulation
7 kinds of Muda (Waste)
Over production
Too much inventory
Stagnation
Transportation
Defects
Unnecessary motion
Deficient process
“Lean” Principles
One-Piece Flow
Pull System
Takt Time
Level Operations
Ergonomic
Analysis
Verification/Validation Test Plans
To Verify/Validate
SG
Design
Reviews
Test Plans/
Process Control Plans

## Slide 44: Failure Modes & Effects Analysis
FMEA Analysis
Project: _____________________
Team
: _____________________
Date
___________ (original)
___________ (revised)
Item or
Process
Step
Potential
Failure
Mode
Potential
Effect (s)
of Failure
Potential
Cause(s)
Current
Controls
RPN
Recommended
Action
Responsibility
and
Target Date
Action Taken
Severity
Occurrence
Detection
RPN
“After”
Severity
Occurrence
Detection
FMEA is a “Three-for-One” Tool –
Cause and Effect, Pareto, and Countermeasure Matrix!
Cause & Effect Analysis of System/Process Potential Failures
Pareto Analysis – Failure Priorities
Countermeasure Identification and Impact Assessment

## Slide 45: FMEA – Proactive Failure Prevention
What Actions Could You Think Of To Address High RPN Failure Modes?

## Slide 46
Translate to Performance Req’mts
Capture VOC
Translate to Process Req’mts
New Product Development Cascade: A conceptual view
Translate to Comp. Req’mts
Translate to Design Req’mts
Concept
Measurement System Analysis
System/Concept
Engineering
Critical Parameter Management
Transfer Functions
“Production” Capabilities
Cascade
Design Optimization & Verification
Notes: Focus on these differences that NPD teams will see in the outputs of each phase
(Those that you see are different
Or more emphasis are:
Critical Parameter Mgmt
Transfer Functions
Manufacturing Capabilities
Concept Engineering
Measurement System Analysis
Also, stress the feedback loop that exists.
-You continue to look back at each step to verify you are optimizing at each level….
-Another point to stress is that “verify and Validate” really don’t wait to happen till the last “phase”!

## Slide 47: Modeling and Simulation – Quality Prediction

## Slide 48: Modeling & Simulation
Process Capability Estimated from Histogram of Check-in Times:
Statistics Help Diagnose Queues, Bottlenecks, Flow or Resource Issues

## Slide 49: Validate/Implement Step
Validate/
Implement
Tollgate(s)
Key Deliverables:
Verification/Validation Testing Complete
Gap Analysis/Redesign
Scale-Up Decision
Full-Scale Implementation Plan
Process Owner Transfer Plan
Build & Control Documentation
Production Process Implemented
Design Transferred
Team Lessons Learned
Reward & Recognition
Validate/Implement
Perform V&V
Testing
Develop Implementation/
Transfer Plans
Implement &
Transfer Design

## Slide 50: Validate/Implement Schematic
Design Verification
Validation
Scale-Up & Launch
Verification & Validation
Planning (from Design)
Verification Testing
 Verified Service Processes
Test Method Validation
Functional Tests
Prompts & Instructions
Printouts/Readouts
Design Transfer
Service
Service
Design
Review
Design
Verification
Matrix
Equipment/IT Qualification
Process Qualification
Performance Qualification
Process
Validation
Process Validation
Design
Validation
Equipment/IT Qualification
Process Qualification
Performance Qualification
Scale-Up
Design
History
File
SG-5
Design
Reviews
To Production
(Core Business)
CTQ
Design
Scorecard
CTQ
Design
Scorecard
 Validated Design
Service Master Record (SMR)
Instructions & Procedures
CTQ
Design
Scorecard

## Slide 51: Process Control Systems
Dept
A
Dept
B
Output
Measure
Standard/
Specification
Method For
Sampling/
Recording Data
Immediate
Control/Fix
Process/
System Improvement
Timely
(PCI Only)
Issuance
Quality Issuance
Time Issuance
Level Of Satisfaction
Level Of Understanding
100% Of Customers With Full Understanding
90% Of Customers In Very Good And Excellent (SQMIS)
POS To Fax Transmittal On Receipt Within 15 Minutes
100% Of The PC Memos Are Accurate, Legible And Complete Requiring No Follow-Up With Individual PC Rep.
100% Of The Fax Transmittals Are Input To BCRIS Within 45 Min. Upon Receipt
Monthly Customer Survey Conducted By Measurements Group SQMIS
PC Samples 25 Fax Transmittals Per Day And Plots % Completed Within Standard By Day
PC Exception Reports – Track How Many Times Per Day Follow-Up Is Necessary With PC Rep. By PCI
Graph The Number Of xceptions By Day And Tally Reasons By Week
PCI Samples BCRIS Orders Per Day And Plots % Completed Within Standard By Day
Train Individual Rep./Staff
Discuss/Review Suggestions At Scheduled PC Site Meetings
Assign Individual To Handle All Fax Transmittals
Reviewed Monthly By Reg. SP Comm. And NPA BOM
Reviewed Weekly By NPA SP Comm.
Reviewed Monthly By Reg. SP Comm, And NPA BOM.
Measures Reviewed Weekly By NPA SP Comm.
Measures Reviewed Monthly By Reg. SP Comm, And NPA BOM.
Reviewed Weekly By NPA SP Comm.
Reviewed Monthly By Reg. SP Comm, And NPA BOM.
Reviewed Monthly By Reg. SP Comm. And NPA BOM
Monthly Customer Survey Conducted By Measurements Group
Process: Process Owner: Date:____________
Purpose: Rev.:______________
Customer
Requests
Service
Customer
Requests
Service
Issue
BCRIS
Order
Issue
BCRIS
Order
Issue
PC
Memo
Dept
C
Input/ Process
Measures

## Slide 52: Summary of DFSS Thinking
Y’s
X’s
FLOW-DOWN of Requirements
FUNCTIONAL ANALYSIS
DESIGN PRINCIPLES
LEAN PRINCIPLES - VALUE STREAM
BEST PRACTICES - BENCHMARKS
DfX + Reliability principles
POTENTIAL SOURCES of VARIATION
PRIORITIZATION
TOLERANCING of X’s
CONTROLS : error proofing / standardization /documentation / training/SLA/ control plans/measurement system analysis
SERVICE CONCEPT
& HIGH-LEVEL DESIGN
WORK OUT DETAILED DESIGN
PROCESS MAPPING ON ACTIVITIES + “THING”
IDENTIFY KEY CRITICAL X’S + OPTIMIZE S&P DESIGN via
  PROCESS ANALYSIS
  SIMULATION & SENSITIVITY ANALYSIS
  TESTS-EXPERIMENTS-EXPERTISE
TARGET - TOLERANCES - ALLOWED VARIANCE
TARGET - TOLERANCES - ALLOWED VARIANCE
OVERALL SERVICE
Quality CTQs
Reliability CTQs
Delivery CTQs
Cost CTQs
DETAILED DESIGN ELEMENTS
Critical “X’s”
FLOW-UP of Capability

## Slide 53: Some Real DFSS Case Studies
OEE Measurement System Design

## Slide 54: Quick DFSS Simulation
Designing a Six Sigma Lawn Service

## Slide 55: Mike’s Lawn Service - Charter
Project Scope
The project includes design and implementation of the lawn maintenance service
Cutting season starts in March; Marketing activities to begin in January.
Project Goals
Achieve a Customer Satisfaction Index of 4.9 on the Satisfaction Survey
Cost/Maintenance Event of $10 US
Design/Build Budget of $1,250
Business Case
Mike wants to earn money to buy a car when he is 16. His dad will pay half. Mike figures he needs to earn $7000 over the next two summers.
Service Description
Cutting Lawns in the Neighborhood
Preliminary Customers: Barton’s Creek Homeowners
Preliminary Needs: Reliable, quality lawn maintenance.
Market: 500 Houses
Dec
Time
Activity
Project Plan
DEFINE
Team Members:
Mike and His Friend Cliff
Stakeholders:
Mike’s Mom and Dad

## Slide 56: Multi-Generational Plan Template
Generation 1
Generation 2
Generation 3
Vision
Service Generation
Technologies/ Platforms
DEFINE
Notes: Generation 1
Generation 2
Generation 3
Multi-Generational Plan Template
Project Name___________________________
Process/
Service
Generation
Technologies/
Platforms
Vision

## Slide 57: Mike’s QFD
MEASURE

## Slide 58: Functional Analysis/Concept Generation
What are the Functions Necessary for Mike’s Lawn Service to Meet the CTQs?
Brainstorm Design Concepts for a “Few” Functions
EXPLORE

## Slide 59: Pugh Concept Selection Matrix
EXPLORE

## Slide 60: High-Level Design
Develop the Selected Concept to a High-Level Design. Consider Design Elements of:
  Process
  Human
  Information
  Facilities
  Equipment
  Materials/Supplies
EXPLORE

## Slide 61: Capability Simulation
DESIGN

## Slide 62: Lawn Service FMEA
DESIGN

## Slide 63: Process Control Plan
DESIGN/VERIFY/IMPLEMENT

## Slide 64
Mike’s Lawn Service – Process Management Contract
3. Project Management Dashboard Measures
Cost of Quality
Plan: _______
%V: ______
Date: _____
Actual: ______________
Date: _____
Immediate Quality Improvements Identified:
___________________________________________
4. Agreements
Champion:
Title:
Date: ____________________________________
Process Owner:
1. Commitment Statement
As the Champion and/or Process Owner of this Quality Project, I
hereby agree to and take responsibility for the following:
•
Within two weeks of date below, review this transition contract with
the Quality Leader and execute the immediate and ongoing
responsibilities outlined in the Verify/Implement Phase of the project.
Process Management Responsibilities
•
Lead the transition of this Quality Project to a Process Management
System by 1) adhering to the established process, 2) overseeing
monthly root cause analysis to ensure defects are addressed, and 3)
launch future quality improvement projects to address sustained
common cause variation.
•
Lead ongoing reward and recognition for continued improvements.
•
Update, communicate, and maintain the Project Management
Dashboard measures on a monthly basis.
2. Process Management Responsibilities
Name: ____________________________________
Title:
Date: ____________________________________
Name: ____________________________________
Process Step Prior to Launch,
Ownership & Deployment After Tollgate 2
CTQ Validation At Launch
Phone Surveys Month/Year
for current launch
Written Surveys Quarterly
Reason Codes From Written Surveys
Control Chart From Survey Data
Monitoring Plan From Survey Data
Project Dashboard Monthly
Launch GB Projects Quarterly Review
What
When
Who
CTQ Listing
Process Control Measures Listing
IMPLEMENT